User Acceptance Testing (UAT) Template

| Date | 10 July 2026 |
| --- | --- |
| Team ID | [Your Team ID] |
| Project Name | House Rent — Broker-Mediated Real Estate Platform |
| Maximum Marks |  |

Project Overview:

Project Name: House Rent — Broker-Mediated Real Estate Platform

Project Description: A MERN-stack real estate marketplace where Owners list Rent/Sale properties, an Admin/Broker reviews and approves each listing before it's public, and Renters/Buyers browse approved listings and submit booking or purchase requests.

Project Version: v1.0

Testing Period: [Start Date] to [End Date]

Testing Scope:

- Registration & login, including multi-role accounts (Owner + Renter on one email) and role selection at login

- Admin-only account creation (no admin option in public registration, blocked both in UI and API)

- Property listing creation with image upload, and the pending → approved/rejected admin workflow

- Public/renter browse page filters: search by location/address, ad type (rent/sale), property type, min/max price

- Booking/enquiry creation, and status updates (pending ↔ booked) by Owner/Admin

- Admin dashboard: grant/ungrant owners, approve/reject properties, audit all bookings

- As a user, I can register for the application with my email, password, and selected role (renter or owner) — covers USN-1 to USN-4 in the User Stories document

- As an admin, I can approve or reject a pending property listing so it becomes visible (or stays hidden) to renters/buyers

Testing Environment:

URL/Location: http://localhost:5173 (frontend) / http://localhost:8000 (API)

Credentials (if required): seeded admin accounts — admin1@houserent.com / Admin@123, admin2@houserent.com / Admin@456

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Owner property submission stays hidden until approved | 1. Log in as Owner 2. Submit a new property 3. Log in as Renter and browse properties | The new property does not appear on the public/renter browse page | [Record outcome] | [Pass/Fail] |
| TC-002 | Admin approves a pending property | 1. Log in as Admin 2. Open All Properties → Pending filter 3. Click Approve on the new listing | Property status changes to ‘approved’ and now appears on the public browse page | [Record outcome] | [Pass/Fail] |
| TC-003 | Booking blocked on an unapproved property (API-level check) | 1. Note the ID of a still-pending property 2. Call POST /api/bookings directly with that propertyId as a logged-in Renter | Request is rejected with ‘not yet approved by admin’, regardless of UI state | [Record outcome] | [Pass/Fail] |
| TC-004 | Admin cannot be self-registered | 1. Open Register page 2. Confirm Admin is not a selectable role 3. Call POST /api/auth/register directly with userType=admin | UI has no Admin option; direct API call is rejected with 403 Forbidden | [Record outcome] | [Pass/Fail] |
| TC-005 | Same email adds a second role (Owner → Renter) | 1. Register as Owner with email X 2. Register again with email X, correct password, role = Renter | Renter role is added to the same account; login now offers a role choice | [Record outcome] | [Pass/Fail] |
| … | … | … | … | … | … |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | [Describe the issue or bug encountered] | [Step 1] [Step 2] [Step 3] | [Low/Medium/High] | [Open/In Progress/Closed] | [Any additional comments or feedback] |
| … | … | … | … | … | … |

Sign-off:

Tester Name: [Name of Tester]

Date: [Date of Test Completion]

Signature: [Tester's Signature]

Notes:

- Cover both positive scenarios (approved listing visible, valid booking) and negative scenarios (pending listing hidden, unauthorized role registration)

- Since approval and role checks are enforced server-side, include at least one test per rule that calls the API directly rather than only through the UI

- Bug tracking should record severity, status, and exact reproduction steps

- Obtain sign-off from both the project mentor/team lead and product owner before proceeding with deployment