Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 10 July 2026 |
| --- | --- |
| Team ID | [Your Team ID] |
| Project Name | House Rent — Broker-Mediated Real Estate Platform |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register for the application by entering my name, email, password, and selecting Renter or Owner (Admin is never selectable). | 2 | High | [Team members] |
| Sprint-1 |  | USN-2 | As a user with an existing account, I can add a second role (e.g. Owner → Renter) using the same email and correct password, without creating a duplicate account. | 3 | High | [Team members] |
| Sprint-1 | Login | USN-3 | As a user, I can log in with email & password, and choose which role to act as if my account has more than one. | 2 | High | [Team members] |
| Sprint-1 | Admin Provisioning | USN-4 | As a system, I ensure Admin accounts can only be created via a server-side seed script, never through public registration. | 1 | High | [Team members] |
| Sprint-2 | Property Listing | USN-5 | As an Owner, I can submit a new property (Rent or Sale) with images, address, price, and details. | 3 | High | [Team members] |
| Sprint-2 |  | USN-6 | As a new listing, I start in ‘pending’ status and stay invisible to the public until an Admin approves me. | 2 | High | [Team members] |
| Sprint-2 | Admin Approval | USN-7 | As an Admin, I can view all pending properties and approve or reject each one, with a reason if rejected. | 3 | High | [Team members] |
| Sprint-2 |  | USN-8 | As an Owner, if I edit an already-approved listing, it returns to ‘pending’ for re-review. | 2 | Medium | [Team members] |
| Sprint-3 | Search & Filter | USN-9 | As a Renter/Buyer, I can filter properties by location, price range, property type, and rent/sale. | 3 | High | [Team members] |
| Sprint-3 | Booking / Enquiry | USN-10 | As a Renter, I can request a booking (rent) or submit an enquiry (sale) on an approved, available property. | 3 | High | [Team members] |
| Sprint-3 |  | USN-11 | As an Owner/Admin, I can update a booking's status between pending and booked/sold. | 2 | Medium | [Team members] |
| Sprint-4 | Admin Dashboard | USN-12 | As an Admin, I can view all users, grant/ungrant an owner's trusted status, and delete an account. | 3 | Medium | [Team members] |
| Sprint-4 |  | USN-13 | As an Admin, I can audit every property and booking in the system regardless of status. | 2 | Medium | [Team members] |
| Sprint-4 | UI Polish | USN-14 | As a user, I see an animated, responsive dashboard experience across Home, Login, Register, and all three role dashboards. | 2 | Low | [Team members] |
| Sprint-5 | Advanced Features | USN-15 | As a Renter, I can leave a star rating & review after a completed booking. | 3 | Low | [Team members] |
| Sprint-5 |  | USN-16 | As a Renter, I can download a PDF receipt for a confirmed booking. | 2 | Low | [Team members] |
| Sprint-5 |  | USN-17 | As a user, I can view a property's location on a map and toggle Dark/Light mode. | 3 | Low | [Team members] |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | [Start] | [Planned End] |  |  |
| Sprint-2 | 10 | 6 Days | [Start] | [Planned End] |  |  |
| Sprint-3 | 8 | 6 Days | [Start] | [Planned End] |  |  |
| Sprint-4 | 7 | 6 Days | [Start] | [Planned End] |  |  |
| Sprint-5 | 8 | 6 Days | [Start] | [Planned End] |  |  |

Velocity:

Team velocity (AV) = Total story points completed ÷ number of sprints. With five sprints totalling 41 planned story points, our target average velocity is approximately 8.2 points per sprint (points per 6-day iteration). Actuals should be filled in as each sprint closes.

Burndown Chart:

A burndown chart plots remaining story points against time for each sprint, letting the team see at a glance whether it is on pace to finish the sprint's committed scope. We track one burndown chart per sprint above, updated daily during stand-up.

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation